ZAALIMA DEVELOPMENT PVT. LTD.

Data Science & Machine Learning Internship  ·  Project 1

AI-Powered Contract Intelligence

& Risk Scoring (NLP)

Natural Language Processing  ·  Transformer Fine-Tuning  ·  Risk Analytics

MID-REVIEW REPORT

Week 1 & Week 2  ·  Review Period: 27 August – 03 September 2026

| 510 Contracts Analysed | 20,910 Training Rows | 0.773 Best F1 Score | +16% vs Classical Baseline |
| --- | --- | --- | --- |

Prepared by: Zaalima Development Pvt. Ltd.  ·  August 2026

01  Executive Summary

Objective: Build an end-to-end AI system to ingest legal contracts, extract key entities, classify clause types, and generate quantitative risk scores — reducing manual legal review time and cost. Dataset: CUAD (Contract Understanding Atticus Dataset) — 510 commercial contracts, 41 annotated clause categories, 13,000+ expert labels. Status: Week 1 & Week 2 complete. Fine-tuned RoBERTa transformer achieves F1 = 0.773, a 16% relative improvement over the classical TF-IDF baseline.

This report documents the Week 1 and Week 2 deliverables of Project 1 for the Zaalima Development Data Science & Machine Learning Internship. The system has progressed from raw data ingestion through to a fine-tuned transformer model that meaningfully outperforms the classical baseline on five key contract clause categories.

Week 3 deliverables — a FastAPI inference service, FAISS vector search, and a blended risk-scoring engine — are underway and on track for the final review period (4–12 September 2026).

02  Problem Statement

Legal contract review is a time-intensive, error-prone process that typically demands expensive specialist expertise. Critical risk indicators — such as absent liability caps, unfavourable termination clauses, or restrictive non-compete provisions — are routinely buried within dense, multi-page documents, making manual review both slow and inconsistent.

| Core Challenges ▸ Classification: Automatically determine which of 41 clause types are present in any given contract. ▸ Entity Extraction: Identify parties, effective dates, jurisdictions, and monetary values using NER. ▸ Risk Quantification: Produce a 0–100 risk score and human-readable verdict to prioritise contracts for legal review. |  | Business Value ▸ Speed: Reduce initial contract review from hours to seconds. ▸ Consistency: Apply the same ruleset to every document without analyst fatigue. ▸ Auditability: Generate structured, explainable output for legal and compliance teams. ▸ Scalability: Process hundreds of contracts simultaneously via REST API. |
| --- | --- | --- |

03  Dataset — CUAD

The Contract Understanding Atticus Dataset (CUAD) is a benchmark corpus of 510 commercial legal contracts, annotated by legal domain experts across 41 clause categories in a SQuAD-style extractive QA format. It is the primary dataset for this project.

| 510 Commercial Contracts | 41 Clause Categories | 13,000+ Expert Labels | 20,910 Flattened Rows |
| --- | --- | --- | --- |

Five Categories Used for Modelling

| # | Clause Category | Risk if Absent | Risk if Present |
| --- | --- | --- | --- |
| 1 | Termination For Convenience | High — party lacks exit flexibility | — |
| 2 | Anti-Assignment | High — unwanted contract transfers | — |
| 3 | Governing Law | Medium — jurisdiction uncertainty | — |
| 4 | Cap On Liability | Critical — unlimited exposure | — |
| 5 | Non-Compete | — | High — operational constraint |

Train / Validation Split

▸  Split strategy: Contract-level split — no individual contract appears in both train and validation sets, preventing data leakage.

▸  Training set: 17,794 rows across 408 contracts.

▸  Validation set: 3,116 rows across 102 contracts.

04  Week 1 — Data Parsing & Baseline Modelling

| Day(s) | Module | Deliverable |
| --- | --- | --- |
| Day 1–2 | src/load_data.py | Flattened CUAD's nested SQuAD-style JSON into data/processed/cuad_flat.jsonl — 20,910 contract/category rows across 510 contracts. |
| Day 3–5 | src/ocr_pipeline.py | Hybrid PDF pipeline: pdfplumber for native-text extraction (primary); Tesseract OCR fallback per-page for scanned/image-only PDFs. Tested on both document types. |
| Day 6–7 | src/baseline_ner.py | spaCy en_core_web_sm baseline NER for ORG, DATE, MONEY, GPE, PERSON entities. Functional baseline; domain fine-tuning planned for Week 3. |

Key Technical Decisions

▸  Data format: SQuAD-style JSON flattening preserves clause-level granularity needed for downstream binary classification per category.

▸  OCR strategy: pdfplumber preferred over PyPDF2 for higher-fidelity native text extraction; Tesseract handles scanned pages that pdfplumber cannot parse.

▸  NER baseline: en_core_web_sm selected for speed as a proof-of-concept; legal-domain fine-tuning is deferred to a later sprint to focus on clause classification first.

05  Week 2 — Advanced NLP & Transformer Fine-Tuning

| Day(s) | Module | Deliverable |
| --- | --- | --- |
| Day 1 (prep) | src/prepare_training_data.py | Contract-level train/val split with no data leakage: 17,794 train / 3,116 val examples across 510 contracts. |
| Day 1–4 | notebooks/train_transformer_kaggle.ipynb | Fine-tuned roberta-base on 5 clause categories. Multi-label binary classification. Run on Kaggle GPU (P100), 3 epochs, ~15–20 min training. |
| Day 5–7 | src/train_classical_baseline.py | TF-IDF (unigram + bigram) + Logistic Regression per-category baseline. Avg F1: 0.668. Results saved to data/processed/classical_baseline_results.json. |

Model Performance Results

| Model | Accuracy | Precision | Recall | F1 Score |
| --- | --- | --- | --- | --- |
| TF-IDF + Logistic Regression (Classical Baseline) | 0.716 | 0.653 | 0.686 | 0.668 |
| Fine-Tuned RoBERTa (roberta-base · 3 epochs) | 0.755 | 0.823 | 0.728 | 0.773 |

Performance Analysis

Precision gain (+0.17): The transformer's most significant improvement. In a legal/compliance context, precision is the critical metric — a model that cries wolf too often (low precision) gets ignored by practitioners, regardless of recall. 0.823 precision means 82% of flagged clauses are genuine.

F1 improvement (+0.105 / +16% relative): Meaningful even against a strong, well-regularised classical baseline using balanced class weights and bigram TF-IDF features.

Why the transformer wins: RoBERTa's bidirectional pretraining enables contextual understanding that TF-IDF cannot replicate. It distinguishes "the Agreement shall not be assigned" from "the Agreement may be assigned" despite near-identical surface vocabulary — a critical legal distinction that bag-of-words models miss entirely.

Trade-off: The transformer required a GPU and ~15–20 minutes of fine-tuning. The classical baseline runs in seconds on CPU (F1: 0.668) and is retained as a lightweight secondary signal in the Week 3 risk-scoring module.

06  Upcoming Plan — Week 3 & Week 4

Week 3 — Vector Search & FastAPI Service  (1–7 September 2026)

| Day(s) | Module | Description |
| --- | --- | --- |
| Day 1–2 | src/clause_classifier.py | Load fine-tuned RoBERTa locally; batched multi-label inference with configurable probability threshold. |
| Day 3–4 | src/vector_store.py | FAISS-backed semantic search using sentence-transformers (all-MiniLM-L6-v2); overlapping word-level chunk_contract() utility. |
| Day 5–6 | src/risk_scorer.py | Risk scoring: transformer probs (75%) blended with classical baseline F1 (25%). Outputs 0–100 score with LOW/MEDIUM/HIGH/CRITICAL verdict. |
| Day 7 | src/api.py | FastAPI app: /analyze, /classify, /search, /index, /health endpoints with Pydantic validation and auto-generated Swagger UI. |

Week 4 — Integration & Productionisation  (8–12 September 2026)

▸  Containerisation: Docker image for the FastAPI service; docker-compose for local end-to-end testing.

▸  End-to-end pipeline: PDF upload → OCR → chunk → classify → risk score → structured JSON response.

▸  Demo interface: Streamlit or Gradio UI for the final project presentation.

▸  Testing & docs: pytest suite covering API endpoints, risk scoring logic, and edge cases; final README update.

07  Project Structure

contract-intelligence/ ├── data/ │ ├── cuad/ # Cloned CUAD dataset (gitignored) │ └── processed/ # cuad_flat.jsonl · train/val splits · results ├── docs/ │ └── week2_model_comparison.md ├── models/ │ └── roberta_clause_classifier/ # Fine-tuned weights (Kaggle download) ├── notebooks/ │ └── train_transformer_kaggle.ipynb ├── src/ │ ├── load_data.py # Week 1 · Day 1–2 │ ├── ocr_pipeline.py # Week 1 · Day 3–5 │ ├── baseline_ner.py # Week 1 · Day 6–7 │ ├── prepare_training_data.py # Week 2 · Prep │ ├── train_classical_baseline.py # Week 2 · Day 5–7 │ ├── clause_classifier.py # Week 3 ← in progress │ ├── vector_store.py # Week 3 ← in progress │ ├── risk_scorer.py # Week 3 ← in progress │ └── api.py # Week 3 ← in progress └── requirements.txt

08  Technology Stack

| Category | Libraries & Tools |
| --- | --- |
| NLP / ML | transformers (HuggingFace) · spaCy · scikit-learn · PyTorch |
| Data Processing | pandas · numpy · jsonlines |
| OCR / PDF | pdfplumber · pytesseract · Pillow |
| Vector Search | faiss-cpu · sentence-transformers (all-MiniLM-L6-v2) |
| API Layer | FastAPI · uvicorn · pydantic |
| Training Infra | Kaggle Notebooks (GPU P100) · HuggingFace Trainer API |
| Dataset | CUAD — Contract Understanding Atticus Dataset |
| Version Control | Git · GitHub (unqrazique-code/zaalima-contract-intelligence) |

09  Challenges & Solutions

| Challenge | Impact | Solution Implemented |
| --- | --- | --- |
| Complex nested JSON format (SQuAD-style CUAD) | High | Custom flattening script (load_data.py) producing clean per-row JSONL with 20,910 classification examples. |
| OCR quality on dense legal PDF text | Medium | Hybrid pipeline: pdfplumber first for native text, Tesseract as page-level fallback for scanned documents. |
| No local GPU for transformer fine-tuning | High | Kaggle Notebooks (P100 GPU) used for training; model weights downloaded post-training for local inference. |
| Severe class imbalance in legal datasets | High | Balanced class weights applied in both TF-IDF and RoBERTa models; contract-level splits to prevent leakage. |
| Long contract texts exceeding token limits | Medium | Overlapping word-level chunking (chunk_contract()) with configurable size and stride for Week 3 inference. |

10  Conclusion

Weeks 1 and 2 have established a robust technical foundation for the Zaalima Contract Intelligence system. The complete data pipeline is operational — from raw CUAD ingestion and OCR processing through to transformer fine-tuning and classical baseline evaluation.

The fine-tuned RoBERTa model delivers a meaningful precision gain (+0.17) over the classical baseline, which is the metric that matters most in legal document analysis. The classical model is retained as a computationally lightweight secondary signal for the risk-scoring engine.

The Week 3 deliverables are already underway and on track for the final review period (4–12 September 2026). The project is well-positioned to deliver a complete, demonstrable, production-ready contract intelligence pipeline by the submission deadline.

Zaalima Development Pvt. Ltd.  ·  Data Science & ML Internship  ·  Project 1  ·  August 2026